## Slide 1: SPRINT: 20210429

## Slide 2: SPRINT#1196 Subtask: PyQt5 – View Class
Typical ways of displaying items
  QListView
  QTableView
  QTreeView

## Slide 3: SPRINT#1196 Subtask: PyQt5 – View Class
Each View has their separate functions
  https://doc.qt.io/qt-5/qlistview.html
  https://doc.qt.io/qt-5/qtableview.html
  https://doc.qt.io/qt-5/qtreeview.html

## Slide 4: SPRINT#1196 Subtask: PyQt5 – View Class
View Class
  Handles basic UI
  Drag and drop
    QTreeWidget
    QListWidget
    QTableWidget

## Slide 5: SPRINT#1196 Subtask: PyQt5 – Model Class
Model interface to access data
Model index -> keep data separate from the way it’s accessed

## Slide 6: SPRINT#1196 Subtask: PyQt5 – Model Class
Ways to handle data
QAbstractItemModel
  QStringListModel
  QStandardItemModel
  QFileSystemModel
  QSqlQueryModel, QSqlTableModel, QSqlRelationalTableModel

## Slide 7: SPRINT#1196 Subtask: PyQt5 – Delegate Class
Interaction between the user and data
Render contents themselves
Selection Model

## Slide 8: SPRINT Subtask#1232 – Onko Source Code
Method:
  Read the code
  Interact with the application
  Comment unrelated functionalities
  Record what I’ve learnt
Progress:
  I’ve looked at most of the View Classes and how they are used in the application
  Interactions of the view with the Controller classes
  Model classes (DICOMStructure)

## Slide 9: SPRINT Subtask#1232 – Onko Source Code
Results:
  Model Classes
    Each class has their own data structure
    With some basic IF-ELSE, FOR LOOP logics
    DICOMStructure
      DICOMStructure Class
      Patient Class
      Study Class
      Series Class
      Image Class
  View Classes
    UI
    How each component is interacted

## Slide 10: What still needs to be done
Look more into the Onko Source Code
Start creating mini examples of unrelated code to understand PyQt5 in practical terms
If it’s possible, start writing code to Learn and Train

## Slide 11: Summary
Look at the product backlog
Experimented with source code
To do list for next week